## Slide 1: Agile Software Engineering
Describing the Different Roles

## Slide 2
It is important to understand the different roles that are used in Agile because they lay the foundation for how the work is delivered.
Detailing the responsibilities of each role shows how the Agile principles are brought to life in organizations of various sizes and complexities.
Scrum, the most widely used Agile methodology (VersionOne 2013) and deep dive into the descriptions of the product owner, the Scrum master, and the Scrum team.
With that foundation, we can then discover other roles and methodologies and how they approach the delivery of working software to key stakeholders and customers.

## Slide 3: Deep Dive into Scrum Roles
To provide a more in-depth review of roles within Agile, we dive into the roles with the Scrum methodology—
the product owner,
the Scrum master, and
the team.

## Slide 4: Product Owner
The first critical role to understand in Scrum is the product owner.
This role gets right to the heart of two of the twelve Agile principles: #4, “Business people and developers must work together daily throughout the project,” and #1, “Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.”
To satisfy the customer, Scrum requires active engagement from “the business,” and that engagement is found through this role.
The product owner must have a vision for what the product is supposed to do and must be able to convey that vision to the development team

## Slide 5: Product Owner
“As the name suggests, a product owner should own the product on behalf of the company.
You can think of the product owner as the individual who champions the product, who facilitates the product decisions, and who has the final say about the product, for instance, if and how feedback is actioned, or when which features are released”.
Turning the product vision into an actionable project is accomplished by creating and maintaining the product backlog, which is the core responsibility of the product owner.
The product backlog contains all of the requirements for the project in priority order to ensure that the team is always working on the most important things.

## Slide 6: Product Owner - Setting the Priorities
Therefore, one important part of the product owner role is the responsibility of setting the priorities, and this can belong to only one person.
If you have two or more people tasked with setting the priorities, then you are likely to incur a conflict.
In the business world, it is very common to have more work to do than the team can reasonably get done, so there are often multiple top priorities;
having one person tasked with being a tie-breaker can make the difference between success and failure within a project.

## Slide 7: Product Owner - Setting the Priorities
Cayman Design Example
Our company, Cayman Design, has built a web site to tell people the weather.
Thus far, we have developed the following:
  • Built a landing page for site visitors to come to
  • Added a way to pull in or import the latest weather information
  • Created a page to display that information
It may seem a bit simplistic, but we wanted to start with the basics and get our product to market quickly, knowing that we can add features in future sprints.
The product owner knew that, for the initial launch, the target market was largest in New York City, and Cayman Design needed to provide only weather for New York City to satisfy the most urgent business need.
Then following the initial launch, the product owner will prioritize other features that can be released in a more iterative manner. The concept of being able to iterate, continuously grow, and improve an application is central to the benefits of Agile.

## Slide 8: Product Owner - Setting the Priorities
Prioritization by Business Value
What should Cayman Design work on next? We have a number of conflicting priorities.
• We want to add more cities so our application will appeal to a broader audience.
• We want to add features that will drive revenue and help monetize the site, such as selling weather-related calendars.
• Our IT teams have found that the code they have written to import the weather data is too slow, and they need to “refactor” the code to increase the processing speed.

## Slide 9: Product Owner - Setting the Priorities
Each one of these three efforts is important and valid, so how do you know which one to work on first? Within Agile, the main driver of priorities should be business value. Business value can take a number of forms, such as the following:
Increased revenue
Expansion of addressable market (i.e., with this new feature, more people will be interested in buying it)
Decreased cost
Increased customer satisfaction
Increased processing speed
Increased stability of the application
Improved usability

## Slide 10: Product Owner - Sprint Results
Another responsibility of the product owner is to accept or reject the work at the end of the sprint or iteration.
Although that is a technical description of the product owner’s responsibilities, it is not in the spirit of Agile to simply reject the work, because that is not being collaborative.
The more likely scenario is that if the results of the sprint do not meet the product owner’s expectations, then he or she will add new user stories to future sprints to correct the imperfection.
It is also the product owner’s responsibility to make sure all of the necessary work was completed on a story.
If the team says that a story is done and yet the code is filled with bugs or the documentation is lacking, the product owner needs to hold the team accountable for the quality of their work.

## Slide 11: Product Owner - Release Management
Related to the setting of individual priorities, the product owner is also responsible for release management, deciding how many features need to be included in a product before it can be released.
This is critical with new products, because you do not want to launch something that will not resonate with your target customers.
In our example of Cayman Design, the product owner determined that a web site displaying data for New York City was sufficient for an initial release.
Once the product is in production, new features can be released as soon as they are available.
It is the responsibility of the product owner to determine what constitutes a release and then manage the feature set within that release.

## Slide 12: Product Owner - Who Is the Product Owner?
Given these responsibilities for understanding the marketplace, authoring and prioritizing the requirements, ensuring adequate completion, and managing the releases, who are the best people to fill this critical role?
The most important consideration when selecting a product owner is to make sure that the person has an eye on the marketplace and the needs of customers and prospects.
It is critical that the product owner know WHAT the team needs to build, so he or she must have easy access to feedback and market drivers.

## Slide 13: Product Owner - Who Is the Product Owner?
The person who plays the role of product owner can vary depending on the organization.
For example, the product owner may be a product manager, if the company has a formal product management organization.
Otherwise, there are several other ways to fill this role.
First, you can have business analysts (BAs) serve as product owner, and these BAs can be in either IT or other organizations.
People in account management who are responsible for engaging with current customers can be a fit too.
If the development work being undertaken is more operational in nature, then someone with operational expertise can fulfill this function.
As long as care is taken to create a solid feedback loop, then the product owner can come from many areas of the company.

## Slide 14: Product Owner - Who Is the Product Owner?
The person who plays the role of product owner can vary depending on the organization.
For example, the product owner may be a product manager, if the company has a formal product management organization.
Otherwise, there are several other ways to fill this role.
First, you can have business analysts (BAs) serve as product owner, and these BAs can be in either IT or other organizations.
People in account management who are responsible for engaging with current customers can be a fit too.
If the development work being undertaken is more operational in nature, then someone with operational expertise can fulfill this function.
As long as care is taken to create a solid feedback loop, then the product owner can come from many areas of the company.

## Slide 15: Scrum Master
The second of the three defined roles in Scrum is the Scrum master, which is a new and very different position for many organizations.
The Scrum master is responsible for leading the development team and working through any issues that arise during a sprint.
The specific responsibilities can vary based on the size and experience of the team, as well as the size and complexity of the work effort.
There are some consistent personality traits that lead to a successful Scrum master.
For example, the Scrum master must be willing to make decisions and actively work throughout the organization to remove impediments or roadblocks for the team.
Being Scrum master is not right for everyone: Some people are not comfortable with the visibility associated with the role or taking the initiative necessary to succeed.

## Slide 16: Scrum Master - Removing Impediments
Removing impediments is one key role that the Scrum master plays.
An impediment is anything that gets in the way of the developers getting their work done.
A number of tasks are easier to do when not interrupted, such as studying for a test, building a model airplane, painting a room, or writing code.
When we get into a rhythm, we can get a tremendous amount of work done because our minds can focus on the task at hand.

## Slide 17: Scrum Master - Removing Impediments
What happens when we are interrupted by the telephone or someone asking a question or a noisy neighbor?
Any of these things can break our rhythm, and getting started again after an interruption is not as simple as sitting back down and picking up where we left off.
“When subjects reengage in a sequence of tasks following an interruption, there is an increased response time, or ‘restart cost’”.
This “restart cost” can be significant and can result in lost productivity.
These interruptions are one type of impediment.
It is the Scrum master’s job to remove as many impediments as possible.

## Slide 18: Scrum Master - Removing Impediments
  The team in the next aisle plays music while they are working, and they play it so loud that it causes you to lose your concentration.
  Rather than try to work through it or create a scene by shouting that they need to knock it off, the developer can let the Scrum master know of this impediment, and the Scrum master can coordinate with the other team to find a workable solution; it might be the investment of headphones, or setting a specific time when playing loud music is acceptable.
There is significant value in having a team member who can remove these types of roadblocks so that developers can spend the majority of their time writing code.
The ability to tackle these issues requires determination and stubbornness, so selecting the right person for the role is important.

## Slide 19: Scrum Master - Communicator and Liaison
With any project, there are many questions about how something should be done or what exactly is meant in a certain requirement; the Scrum master is the coordination link to getting all of the necessary answers.
This may involve attending a number of meetings or seeking out specific people.
The Scrum master is also responsible for conveying information back to the team.
If something material changes on a project, such as the proposed delivery date, the Scrum master may be the first to hear this news, and he or she is responsible for ensuring that the team is kept fully informed.
Agile strives for “no surprises,” and the Scrum master can assist with this goal by keeping the team apprised of all information.

## Slide 20: Scrum Master - Adherence to Scrum Best Practices
The Scrum master is also responsible for making sure that the team is adhering to the principles of Scrum.
For example, if you have a particularly quiet teammate and another member who is fairly dominant, it is the Scrum master’s job to make sure all voices are heard.
That might mean asking specific questions to the quiet team member and paying close attention to the answers.
It might also mean delicately informing the dominant team member to stop talking and let everyone participate.

## Slide 21: Scrum Master - Adherence to Scrum Best Practices
This might sound like a small responsibility, but effective team management can be the difference between the success and failure of a project.
One of the meetings that is part of the Scrum process is the Sprint retrospective.
This meeting takes place at the end of each sprint, and it is a time for the team to reflect on what went well in the last sprint and what needs improving in the next sprint.
This is a meeting that can be dismissed as unnecessary, but it is actually vitally important to the Agile process.
It is the Scrum master’s job to make sure that the team does not cut corners that diminish the effectiveness of Agile.

## Slide 22: Scrum Master - Adherence to Scrum Best Practices
The Scrum master also needs to hold the team accountable for honoring their commitments.
If the team is not completing testing or documentation, the Scrum master needs to work with the team to improve their performance and address any root causes that might have led to the lapse.

## Slide 23: Who Should Be the Scrum Master?
When a new team is formed, determining who should be the Scrum master is a big decision, and there are several likely areas to search for talent.
Technical Lead or Lead Developer
  A common choice for a Scrum master is the person on the team who has demonstrated a capacity for decision making by being the lead developer or the technical lead.
  These people are usually very proficient at the application and are adept at solving complex problems, so they naturally rise as potential leaders.
  Whether they are a good fit for the Scrum master role depends on their personality and preferences.
  First, they must be willing to coach and collaborate with team members versus making decisions and dictating to the team.
  Also, they must be comfortable with the visibility of the role, because it often requires more interactions with management and other departments.

## Slide 24: Who Should Be the Scrum Master?
Project Manager
  Some project managers are a natural fit to morph into Scrum masters, but that is certainly not always the case.
  The project manager’s role in a Waterfall environment is typically that of accountability and enforcement.
  The project manager would likely have a detailed project plan clearly outlining due dates and task owners.
  That person’s job is to make sure that everyone completes their tasks on time and as expected; this is very different from the role of Scrum master, who needs to serve as a coach and a collaborator.

## Slide 25: Who Should Be the Scrum Master?
Project Manager
  When an unexpected problem arises, some project managers approach it by completing risk matrixes and reassigning tasks and establishing a new timeline, while escalating the occurrence to upper management.
  The Scrum master would take an entirely different approach: collaborating with both the team and the product owner on what they learned and how it could affect the product.
  By working collaboratively, the Scrum master would seek a new solution and would actively participate in brainstorming and creative problem solving.
  Some project managers can easily make the shift from the command and control practices often associated with Waterfall projects to being collaborative in an Agile environment, but it certainly is not always possible.

## Slide 26: Who Should Be the Scrum Master?
IT/Functional Manager
  Another often debated subject is whether the Scrum master can or should be the IT manager.
  Again, this depends entirely on the makeup of the organization.
  If your organization has been in Waterfall for quite some time, then you might have IT managers who are accustomed to making all of the decisions.
  They might be more comfortable assigning tasks and managing the Scrum team as individual employees, rather than a team; if this is the case, then the IT manager should absolutely not be the Scrum master.
  The team will never find its own rhythm if they are being managed in a Waterfall manner.
  In fact, on many Scrum teams, the managers are not allowed to attend the Scrum meetings, or if they do, they are not allowed to speak.

## Slide 27: Who Should Be the Scrum Master?
Who makes the best Scrum master?
As with most things in Agile, the answer is—it depends.
Good Scrum masters can be developers, quality assurance (QA) folks, or BAs. In fact, the Scrum master does not even need to be in the IT organization.
There have been successful models where the Scrum master is an analyst from account management or a customer service organization.
The important thing when choosing your Scrum master is that the person should be able to remove impediments, minimize interruptions, lead the team, and enforce the principles of Agile.

## Slide 28: Product Owner + Scrum Master
For an Agile implementation to maximize its effectiveness, the product owner and the Scrum master both need to be enthusiastic advocates for their respective roles.
Both need to be strong communicators who are committed to the success of the product and the team, focusing on collaboration and finding creative and workable solutions to the problems that naturally arise.

## Slide 29: The Team
The final defined role within Scrum is the Scrum team, full of talented people who will ultimately deliver on the project.
Like product owners and Scrum masters, there is great variability in how the teams are formed and who is included.
Before we dive into the optimal team makeup in size and membership, let’s cover the key foundational considerations for an effective Scrum team.
It is imperative that a Scrum team operate with trust, transparency, and teamwork.

## Slide 30: The Team - Working Agreement
One way that trust and teamwork are established and enforced is through the creation of a working agreement:
This is a document or set of expectations that define how the Scrum team is going to work together.
The working agreement is the first point of collaboration for a new Scrum team as they define their relationships.
It is more than just rules of engagement for team behavior; the working agreement ultimately reflects the values and commitment of the team.

## Slide 31: The Team - Working Agreement
Chris Sterling presented a list of potential working agreement topics in his blog, “Creating a Team Working Agreement”.
With Scrum Teams I have found the following topics are a good starter list to start the creation of a Working Agreement:
  Time and location of Daily Scrum
  Testing strategy (unit, functional, integration, performance, stress, etc. . .)
  Build and infrastructure plans (shared responsibilities)
  Team norms (be on time, respect estimates, help when needed, etc. . .)
  How to address bugs/fires during Sprint
  Product Owner availability (phone, office hours, attendance in Daily Scrum)
  Capacity plan for initial Sprint(s)

## Slide 32: The Team - Fist of Five
“Fist of five” is another important concept to understand when discussing Scrum teams and the desire for trust, transparency, and teamwork.
Here is how it works:
Whenever a team comes to a decision point where they are discussing several options and there is no ideal solution, they may vote on the best available option.
A team member will propose a direction forward and the team will demonstrate their acceptance by holding up their hands with the number of fingers that corresponds with their level of support.

## Slide 33: The Team - Fist of Five
5 fingers: I am all in. I completely agree.
4 fingers: I buy into the option and I will support it.
3 fingers: I have some reservations, but I can support the decision and move forward.
2 fingers: I have reservations, and I cannot support this decision without further discussion and clarification.
1 finger: I cannot support this decision. I completely disagree.
The fist of five allows all team members to show their level of support so there can be no “quiet dissenters” or people who say nothing in the meeting and then sabotage the decision afterward.

## Slide 34: The Team - Fist of Five
As long as everyone shows 3, 4, or 5 fingers, the team is free to proceed. If anyone shows a 1 or a 2, the team needs to stop and discuss the issue further.
The team should not move forward until every team member is at a 3 or higher.
Another common problem that fist of five solves is the team dynamic with introverts and extroverts.
There are people who are naturally quieter in their demeanor and do not want to interrupt others or jump into a heated debate; fist of five allows those people to have their voice heard in a very nonconfrontational manner.
By simply holding up a “2,” that person now has the opportunity to express concerns or ask critical questions.

## Slide 35: The Team - Self-Organizing
The working agreement and fist of five reinforce one of the critical points of Agile and Scrum—that the team must be self-organizing. What does this mean?
Not only does the team get to decide how they will work together, but they also are empowered to define and evolve their roles within the team.
Self-organizing teams can radically outperform larger, traditionally managed teams.
Family-sized groups naturally self-organize when the right conditions are met:
  Members are committed to clear, short-term goals
  Members can gauge the group’s progress
  Members can observe each other’s contribution
  Members feel safe to give each other unvarnished feedback

## Slide 36: The Team - Self-Organizing
Another critical difference between Waterfall and Agile is the handling of task assignments on self-organizing teams.
Once the sprint has been groomed, the team members can select the tasks that they want to work on.
This ownership of task assignment is a huge departure from Waterfall, where the manager often told each developer what he or she was expected to accomplish.
The ability for each team member to pick assignments leads to significant lifts in job satisfaction.

## Slide 37: The Team - Self-Organizing
It also invites the opportunity for cross-training, because less experienced people could request tasks that they would like to learn, and they can be mentored by the more experienced members of the team.

## Slide 38: The Team - Team Size
The best practice is for a team of five to nine people. The reason for this recommendation is easy to understand:
Anything fewer than five means you lose an element of collaboration and the ability to assign tasks to different people based on the requirements of the sprint,
but more than nine means you can have too much collaboration with a variety of opinions and personalities that must be managed as a cohesive unit.
If you have a product that requires a large team, it might be worth breaking it into two teams; this adds complexity, but can certainly be managed.

## Slide 39: The Team - Cross-Functional
The team needs to be cross-functional so that the requirements can be designed, coded, and tested within a single sprint.
Therefore, each team should be composed of people with these skills so they can develop working software without the involvement of ancillary resources.
This is particularly important when it comes to testing. Scrum strives for working software at the end of each sprint, and this requires that the code be tested thoroughly so that it could be deployed, if that was the release plan.
Having full-time, dedicated testing (QA) people on each team can facilitate this goal.

## Slide 40: The Team - Chickens and Pigs
The concept of “chickens” and “pigs” within Scrum comes from the comic strip shown below.
The point of this cartoon is that some people in the Scrum process have a higher level of commitment (pigs) than others (chickens) based on the nature of their work.
For example, developers are pigs: “Team members commit to a goal and do the work that is required to meet it.
They are called pigs, because they, like the pigs in the joke, are committed to the project”

## Slide 41: The Team - Chickens and Pigs
This commitment cannot be taken lightly. It is a promise, and the developers know that if something goes wrong, they might have to work long hours in order to deliver on that commitment.
They are, in effect, putting their reputations on the line every time they make a commitment.
The more promises that are kept, the more the team’s reputation in the organization goes up; but if several promises are missed, then the team is held in lower regard.
Hence, the developers are pigs because their level of commitment is absolute.
Chickens, on the other hand, are definitely interested in the project and want to see it succeed, but their reputations or careers (or proverbial “necks”) are not on the line.

## Slide 42: The Team - Chickens and Pigs
This commitment cannot be taken lightly. It is a promise, and the developers know that if something goes wrong, they might have to work long hours in order to deliver on that commitment.
They are, in effect, putting their reputations on the line every time they make a commitment.
The more promises that are kept, the more the team’s reputation in the organization goes up; but if several promises are missed, then the team is held in lower regard.
Hence, the developers are pigs because their level of commitment is absolute.
Chickens, on the other hand, are definitely interested in the project and want to see it succeed, but their reputations or careers (or proverbial “necks”) are not on the line.

## Slide 43: Extended Team Members
Within Scrum, there are the three core roles that we have just discussed: product owner, Scrum master, and the team.
Beyond that, a number of necessary contributors make up the extended team.
Project Sponsor
Most large efforts need a project sponsor to advocate for the project.
What distinguishes project sponsors from the other roles is that they have the authority to allocate funds and people to projects.
They are true decision makers and can back up their commitment with actual resources.
The person in this role is often an executive who is advocating for this effort and is responsible for the strategic implications.

## Slide 44: Extended Team Members
Stakeholders
Another critical role in the Agile and Scrum process is the stakeholders.
These are people who are either directly or indirectly affected by the project.
Internal stakeholders are inside the company, and could range from users of the system to the CEO, depending on the size and scope of the project.
External stakeholders are outside the company, and again could range from users of the system to shareholders of stock in the company.
Therefore, a single project can have multiple stakeholders, and this audience is critically important to keep informed on the project’s progress and to consult with for key decisions.

## Slide 45: Extended Team Members
Stakeholders
Other examples of stakeholders could include the leaders of the following types of organizations:
  The operations team, who will be responsible for on-boarding (or turning on) new customers
  The customer service representatives (CSRs), who must support end users who call in with questions
  The technical help desk, because they will take technical questions from internal and possibly external users
  The finance or billing organization, which is tasked with billing customers and thus booking the revenue
There can be many others, and virtually every organization within a company may have some stake in an upcoming project, depending on the size and scope of the effort.
Stakeholders are critical because their impressions, whether they are correct or incorrect, of how a project is proceeding can influence funding, timelines, team resources, etc.
It is essential to recognize and appreciate the role of the stakeholders.

## Slide 46: Extended Team Members
Stakeholders
Other examples of stakeholders could include the leaders of the following types of organizations:
  The operations team, who will be responsible for on-boarding (or turning on) new customers
  The customer service representatives (CSRs), who must support end users who call in with questions
  The technical help desk, because they will take technical questions from internal and possibly external users
  The finance or billing organization, which is tasked with billing customers and thus booking the revenue
There can be many others, and virtually every organization within a company may have some stake in an upcoming project, depending on the size and scope of the effort.
Stakeholders are critical because their impressions, whether they are correct or incorrect, of how a project is proceeding can influence funding, timelines, team resources, etc.
It is essential to recognize and appreciate the role of the stakeholders.

## Slide 47: Roles in Other Methodologies
Now that the roles within Scrum are well understood, it is easier to compare and contrast the roles in the other methodologies.
Project Sponsor
As previously mentioned, this role is critical because it possesses the authority and budget to actually approve a project.
In Crystal, FDD, Lean, and Scrum, this person is referred to as the sponsor, sometimes as the executive sponsor or project sponsor.
In DSDM, the term project champion may be used.

## Slide 48: Roles in Other Methodologies
Requirements Gatherer
This role is the person who gathers the requirements, understands the needs of the customer/end user, communicates the business value, and sets the detailed vision of what the product needs to be.

## Slide 49: Roles in Other Methodologies
Requirements Gatherer
As already described in detail, the product owner fills this role in Scrum.
Lean software development also defines this as the product owner.
Within XP, this role is referred to as the customer because he or she represents the needs and priorities of the ultimate end user.
Those in this role are responsible for understanding what end users really need, how much they value it, and what they will pay.
In feature-driven development (FDD), the role of requirements gatherer is split between two titles:
the chief programmer, who is responsible for prioritizing the work to be done, and
the domain experts, who know the application in great detail and can articulate the business needs to the developers

## Slide 50: Roles in Other Methodologies
Requirements Gatherer
In DSDM, this responsibility is also divided between several roles.
The visionary understands the long-term direction and the ultimate goal for the product.
The ambassador user acts as an ambassador for the end users and makes sure their needs and priorities are considered.
The advisory user will be more focused on the usability and workflow details for the product

## Slide 51: Roles in Other Methodologies
Project Manager
As mentioned, there is some debate over this role within Scrum,
but other methodologies still define and see value in naming someone to serve as the project manager.
Within Crystal and DSDM, for example, the role follows this definition and is called the project manager;
in the XP world, this role is the same, but it is called the tracker.
In FDD and Lean software development, the project manager role is expanded to include caring for the team and ensuring that their environment is optimized

## Slide 52: Roles in Other Methodologies
Team Coach
Although FDD and Lean include maximizing dynamics within the project manager role and Scrum assigns these responsibilities to the Scrum master, several other methodologies have a specific role for the coach.
Within XP, this type of function is split between two roles, the coach and the big boss, but one person may cover both.
The coach is viewed as the mentor to the team; he or she has earned the team’s respect and leads by example
The big boss is responsible for holding the team accountable and ensuring that they do what they say they are going to do

## Slide 53: Roles in Other Methodologies
Team Coach
Within DSDM, the role is split between the team leader and the coach.
The specific responsibilities of the team leader include working with the team on the immediate deliverables—the day-to-day activities, timeliness of deliverables, and full team participation
the coach is focused on ensuring that the team understands and embraces the principles of Agile.
Crystal does not specifically define this type of role.
What makes this team coach role unique within Agile is that it does not correlate to any management responsibilities.

## Slide 54: Roles in Other Methodologies
Architect or Technical Lead
Many of the Agile methodologies have a technical lead or architect who is responsible for making technical decisions about how the product or feature should be deployed.
Feature-driven development calls this the chief architect, and those in the role are responsible for the overall architecture of the application or environment and ensuring that individual features do not compromise the integrity of the system.
In DSDM, this role is referred to as the technical coordinator; in Crystal, it is the architect; and in Lean software development, it is the technical owner.

## Slide 55: Roles in Other Methodologies
Documentation and Training
Some Agile teams may include people responsible for documentation; the amount of documentation required in the Agile methodologies varies depending on the nature of the project and the tools in place to organically capture documentation (such as user stories).
There may be a need for a technical writer—referred to as a scribe in DSDM—to document the application.
In addition, an organization may need a training professional to prepare end user documentation or actually deliver end user training.
Typically these roles are considered part of the extended team within Agile.

## Slide 56: Roles in Other Methodologies
Agile Coach
Large organizations with several Agile teams may want to employ the assistance of an Agile coach, either as a full-time employee or as a consultant.
The Agile coach oversees the company’s Agile implementations and makes sure that each team is operating at maximum efficiency.
This can be a critical role in ensuring consistency among numerous self-organizing teams.
Although you do not want to remove the autonomy of individual teams, it is worthwhile to have someone with cultural oversight to ensure that Agile principles are being consistently and appropriately applied throughout the organization.
The Agile coach can also help with training and providing feedback when issues arise.