## Slide 1: Agile Software Engineering
The New Way to Collect and
Document Requirements

## Slide 2
This chapter focuses on the front end of the Agile process, where customer and market feedback are incorporated into meaningful requirements.
It addresses terms and ideas such as user stories, epics, acceptance criteria, understanding and measuring business value, prioritization, roadmaps, and Lean software development.

## Slide 3: Old Form of Requirements Gathering
In Waterfall, all requirements need to be collected in their entirety before they are passed to IT for evaluation.
Waterfall is a linear process where one stage must end before the next stage can begin; therefore, all requirements must be known and documented up front and completely.
As you can imagine, this is nearly impossible because the marketplace is dynamic and things are constantly evolving.
The other problem with the old method of exchanging requirements is the lack of dialogue.

## Slide 4: Old Form of Requirements Gathering
Product people work for months gathering and documenting requirements, which are sent to IT with little communication and no collaboration.
IT does not have the opportunity to ask questions or offer suggestions relative to requirements, and so they do not have the chance to improve the quality by overlaying their expertise.
Finally, the Waterfall method fails to keep up with the needs of the business because it is difficult to incorporate changes in requirements.

## Slide 5: Agile Requirements in Scrum
Agile operates in a completely different and innovative way compared to Waterfall.
Instead of documenting all of the ins and outs of a complex system, Agile calls for simple instructions for a simple feature, and details are added as they are discussed.
Requirements are focused on meeting the needs of the user/customer, delivering tangible business value, and inviting collaboration.

## Slide 6: Agile Requirements in Scrum
In Scrum, the requirements are called user stories. A user story, by definition, must be small enough that it can be designed, coded, and tested within the sprint or iteration.
Since the length of a sprint or iteration is short—two to four weeks—that forces our user stories to be simple and concise.
What exactly is a user story?
  What: A user story is a description of the requested feature (or component of a feature) that is short and simple.
  Who: A user story incorporates the perspective of the person who will use or benefit from the requested feature.
  Why: A user story incorporates the “value” of the feature so the team can understand what is driving this particular request.
  When: The user story will not actually specify a time frame, but there is a concept of time based on the prioritization of the user story: Those that are more time sensitive, or that drive more business value, are prioritized to the top of the list.

## Slide 7: User Story Format
The user story format is very precise and allows us to collect valuable information in a user-friendly sentence structure. Here is the basic format:
As a <type of user>, I want <some goal>, so that <some reason>.
These data points are all significant and helpful; each allows the product owner to express an element about the request, and it invites dialogue and collaboration with the developers.

## Slide 8: User Story Format
As a <type of user> = why is this significant?
  It is important for developers to understand the perspective of the user who will be taking advantage of the code.
  You might design a feature far differently if you know that the end user is highly sophisticated versus one who is technically challenged.
I want <some goal> = this part of the user story expresses what the user is trying to accomplish:
  I want to be able to log in. I want to be able to reset my password. I want to be able to run a report. Understanding the feature request is critical to delivering the right thing.
So that <some reason> = this is perhaps the most critical part of the user story format.
  Understanding why the user wants to accomplish something can be very enlightening to the goal just described.

## Slide 9: User Story Format
For example, a request came in to Cayman Design that a web site administrator for our weather application wants to be able to run reports every 15 minutes.
The developers would then try to figure out how to load new data and create a script to produce reports with very quick turnaround.
But when the reason is added (so that) . . . so the web site administrator would have the chance to see when the application is approaching a threshold that will slow down the system.
Now the developers have more information, and they might suggest a different way to solve that need, such as setting a threshold alarm that proactively sends notification if volumes get within a certain level of tolerance.
Because what the user wants is a way to be notified of a possible problem, they do not really want reports every 15 minutes; they just did not see another way to solve the problem.

## Slide 10: User Story Format
Let’s look at another example:
As a concerned and retired grandmother, I want to receive weather alerts for areas where my children and grandchildren live so I know when I need to worry and call them to make sure they are safe.
Explanation, see chapter pg 116.
Roman Pichler, an Agile expert on the role of the product owner, states it this way:
A user story is not a specification, but a communication and collaboration tool. Stories should not be handed off to the development team but be complemented by a conversation.

## Slide 11: User Story Format
When it comes to writing good user stories, an acronym was first mentioned in 2003 by Bill Wake, and it still is used today when measuring user story effectiveness.
Product owners need to INVEST in a good user story.
Independent—The user story must be able to stand alone.
It must be a feature or a component of a feature that can be tested and implemented as a unique element.
To the extent possible, user stories should not be dependent on other activities.
Ideally, they are written so that they can be delivered in any order.
Negotiable—As mentioned, a user story should invite collaboration and discussion about the best way to solve the business problem that is presented.
The team, the Scrum master, and the product owner must be open to conversation about available options.

## Slide 12: User Story Format
Valuable—The reason why we do anything in Agile is to drive business value, and the more business value being delivered, the higher the priority of the story.
If the story does not add business value, the team should not work on it.
Estimatable—Is story too big or too vague?
It must be clear enough that the developers and testers can reasonably estimate the complexity and length of time to deliver.
Small—The story should be small enough to be completed within a single sprint or iteration.
Testable—It is enough of a feature, and it is written in such a way that it can be tested to make sure it works as expected.

## Slide 13: Epics
Most user stories do not start as user stories; they start as “epics.”
An epic is simply a user story that is too big to be designed, coded, and tested within a single sprint.
As we collaborate with the team and users, we realize that the feature has many different facets.
As we discuss those details, the epic will break down into numerous child stories.
There is typically a parent–child relationship, with a single epic spawning many child stories.

## Slide 14: Acceptance Criteria
Acceptance criteria are the tests that the product owner will use to grade the successful development of the user story.
If your professor says, “You have a paper due next Friday about the impact of prayer in medical healing,” then you know when the assignment is due and the topic.
However, if the professor says, “You have a paper due next Friday about the impact of prayer in medical healing and it needs to be 10 pages, double-spaced, and you need to cite three references, including one from a medical journal,” then you will probably feel much more comfortable about the assignment because you know at least some of the criteria you will be graded on.

## Slide 15: Acceptance Criteria
Acceptance criteria work in the same way:
They give the product owner the opportunity to specify how he or she will “grade” the success of the sprint/user story and, like all things in Agile, it invites collaboration and dialogue.
Another example is “As a host, I want to set my table, so that my guests have a place to eat dinner.”
  Verify that each place has a dinner plate in the middle.
  Verify that each place has a dinner and salad fork to the left.
  Verify that each place has a knife and spoon to the right.
  Verify that each place as has a water glass above the knife.
  Verify that each setting has a napkin folded on top of the plate.

## Slide 16: User Story Writing Best Practices
Not every product owner is necessarily going to know how to write good user stories, but this is a skill that will grow with time and experience.
The best way to improve the quality of user stories is collaboration.
The product owner, working with the Scrum team, can continuously improve the quality of the stories over time.

## Slide 17: Agree on the Depth of Technical Detail in the User Story
Agile has a firm distinction of the line between what the product owner owns and what the Scrum team owns.
The product owner is responsible for ensuring that the company builds the right product (the What); the Scrum team is responsible for ensuring that the product is built correctly, or the right way (the How).
The reality is that different teams will adopt different lines of delineation (illustration) depending on what works best for them.

## Slide 18: Agree on the Depth of Technical Detail in the User Story
For instance, a product owner who is particularly technical may include some design ideas in the user story.
The design ideas should be negotiable with the Scrum team, so the product owner should never dictate the design of a solution.
In Scrum, the Product Owner (PO) is responsible for what needs to be built and why, but not how it should be built.
The “how” — including design decisions and technical implementation — is the responsibility of the Scrum Team, especially the Developers.

## Slide 19: Ensure That Epics Are Appropriately Broken Down
As we have discussed, almost all user stories start out as epics, and must be broken down into smaller user stories that can be implemented in a single sprint.
The product owner needs to be detail oriented enough to see the value in breaking down the user story/epic without feeling as if he or she is too far in the weeds.
Individual user stories can sometimes make it seem as though things are moving too slowly when the product owner wants to pick up speed.
It takes discipline and collaboration to make sure that the appropriate level of detail is being considered and passed on to the Scrum teams.

## Slide 20: Ensure That Epics Are Appropriately Broken Down
EPIC: As a busy executive, I want to be able to save favorites on my mobile weather application so I can choose from a finite drop-down list to easily locate the weather in the destination I am traveling to.
  CHILD 1: As a busy executive, I want to be able to save a search location to my list of favorites from my mobile device so I can reuse that search on future visits.
  CHILD 2: As a busy executive, I want to be able to name my saved searches from my mobile device so I know how to access each saved search in the future.
  CHILD 3: As a busy executive, I want the name of my saved searches to default to the city name, unless I choose to manually override it, so that I can streamline saving my searches.
  CHILD 4: As a busy executive, I want my “saved favorites” option on the user interface to be presented on a mobile device near the “search location” so I have the option of starting a new search or using a saved one, and can minimize my keystrokes within the weather application.

## Slide 21: Adding Acceptance Criteria
Acceptance criteria are a great way to ensure that a story is understood and to invite negotiation with the team about the business value that we are trying to create.
Let’s look again at our child user story and add acceptance criteria.
Child User Story: As a busy executive, I want the name of my saved searches to default to the city name, unless I choose to manually override it, so that I can streamline saving my searches.

## Slide 22: Adding Acceptance Criteria
Acceptance Criteria: Verify that the correct city name is auto-populated when the search found the location by City/State and the Save option is chosen from a mobile device.
Acceptance Criteria: Verify that the correct city name is auto-populatedwhen the search found the location by the ZIP code and the Save option is chosen from a mobile device.
Acceptance Criteria: Verify that the default location name is saved to the database.
Acceptance Criteria: Verify that the default location name is populated as a saved location in future visits.
Acceptance Criteria: Verify that the location name can be manually overwritten if the default location name is not desired.
Acceptance Criteria: Verify that the overwritten location name is at least two characters long, alphanumeric.

## Slide 23: From User Stories to Deliverables
User stories are a building block to larger development efforts, and a strong Agile team needs to clearly understand how the pieces fit together to deliver maximum value to the marketplace.

## Slide 24: Release Management
Release management is another critical aspect of Agile. Because the user stories and the features they support are so small—small enough to be coded, designed, and tested within a single sprint—they are often not enough to release to the marketplace.
It is quite common to need several sprints’ worth of code to have a meaningful enough product/feature to release.
An important
role for the product owner is to determine the right amount for a release.
If you are launching a new product, you may take many months’ worth of sprints before you release the first version; on the other hand,
if you have a mature product that is quite reliable, then you might release code at the end of every sprint so the application is continuously being enhanced.

## Slide 25: Release Management
There are a number of factors to consider when doing release management, such as the following:
Is this feature complete enough to meet the needs of the marketplace?
Do we need to release less frequently because releases can be disruptive to our customers?
How long is our build process? If it takes two weeks to run all of the processes necessary to release code, then you certainly do not want to do it after every sprint.