## Slide 1: Chapter - 4
Software Project Management

## Slide 2: Introduction
Software project management is an activity crucial to the success of software projects.
Software products are more complex entities in which defects are mostly discovered during development.
Software changes are limited to changes in programs and the volume of change depends on understanding requirements of customers and developers.
In the current scenario, people working on a project to develop software are geographically distributed; hence, proper coordination and communication management is required among them.

## Slide 3: Goal of SPM
Development of quality software is the primary objective of software project management.
The goal of software project management is to enable a group of people to work efficiently on a project, using a systematic process, in order to produce a quality software product.
Software project management uses a more established and specialized approach as compared to general project management.

## Slide 4: Project Management Essentials
Software project management
People
Project
Process
Product
Figure 4.1: Software project management essentials

## Slide 5: Project
A project is a temporary endeavor with defined starting and ending deadlines, roles and responsibilities, conditions, budgets and plans, undertaken to accomplish aim and objectives.
Each project has a unique purpose even if there are multiple projects in a single domain.
Projects are basically temporary in nature due to their flexibility to change.
Uncertainties are involved in a software project.
Requires resources (hardware, software, and human resources), typically from different areas.

## Slide 6: People
People (or stakeholders) in a project are those who are either involved in or are affected by the project.
Each person in the project has certain roles and responsibilities according to their skill sets.
They should be motivated, trained, rewarded, deployed, and retained as and when required to improve their capabilities.
Poor management sometimes leads to project failures.

## Slide 7: People Involved in Project
Senior Managers
Project Managers
Programmers
Support Staff
Customers
End Users
Project Sponsors
Competitors
Suppliers

## Slide 8: Process
A software process describes the characteristics and organization of activities in order to produce software.
The general activities of software processes include
  Definition
  Development
  Implementation
The selection of an appropriate software process model according to the project is a challenge for the project manager.
Process models ultimately affect the product quality.

## Slide 9: Product
A product is the final outcome of a project.
It is produced with an effective project management process.
The project manager must determine the requirements and the expected outcomes at the beginning of the project.
Project scope of the product must be clearly defined, which helps us to produce a quality product.
Project scope is refined into discrete functional units and the development schedule is planned for each functional units.
The quality of the product also depends on the process being used for product development.

## Slide 10: What is Project Management?
Effective project management has a direct impact on the project success and organizational growth.
Good project management produces a quality product, provides sufficient communication across the team, reduces risks, and defines strategic objectives and goals. Project management is necessary to find the pitfalls and create outlets to avoid the unintended consequences of the project.
Project management is the application of knowledge, skills, tools, and techniques for performing project activities in order to satisfy the expectations of the stakeholders from a project.
Project management is necessary to find the pitfalls and create outlets to avoid the unintended consequences of the project.
Software project management is the key to successful delivery of software projects as per customers’ expectations.

## Slide 11: Project Management Knowledge Areas
The knowledge areas are the competencies of the process, practice, tools, and techniques that the project managers must have for managing the projects.
The main knowledge areas for project management are:
  Scope
  Time
  Cost
  Quality
  People
  Communications
  Risk,
  Procurement
  Project Integration Management

## Slide 12: Project Management Knowledge Areas
Each of these knowledge areas has some processes for its execution in order to achieve an effective project management program.
Project management skills include:
  General Management
  Human Resource Management
  Procurement Management
  Communication Management
  Risk Management.
Project management tools and techniques assist in carrying out the activities of project managers.

## Slide 13: Project Failures
Inability to clearly understand customer needs
Lack of user involvement
Unrealistic expectations
Lack of top management support
Incomplete requirements and specifications
Lack of resources (hardware, software, and people)
Lack of good planning
Technical incompetence
Changing business needs and requirements
Changes are managed poorly
Lack of best practices
The chosen technology changes
Ill-defined responsibility of team members
Lack of communication among team members

## Slide 14: Project Success
Strong support from the top management
A sound methodology for the project
Tactical and technical leadership by competent people
User involvement in each activity
Experienced project manager
Clearly defined business goals
Clearly defined project scope
Feedback mechanism
Sufficient resource allocation
Adequate communication channels
Troubleshooting capabilities
Reliable estimates
Clearly specified deadlines
Parties sticking to the commitment

## Slide 15: Project Management Team
The people who work together on a project are referred to as a team.
A team is a cohesive group of one or more related roles and/or subordinate teams that collaborate to perform a cohesive set of tasks.
Teamwork refers to a group of people working together in order to achieve a common goal.
Organizations must develop a culture of team building.
A project management team typically consists of project manager, configuration manager, metrics analyst, process engineer, quality engineer, scheduler, technical leader and so on.
The team performs the overall (administrative) management and risk management for a single project.

## Slide 16: Team Structures
A team structure could consist of a number of teams, each with a team leader.
Each team and its members have an identified expertise or skill that is needed to complete the tasks.
Usually, the team is headed by the project manager.
There are three types of team structure:
  Chief Programmer Team Structure
  Hierarchical Team Structure
  Egoless Team Structure

## Slide 17: Chief Programmer Team Structure
  Chief programmer team structure Consists of :
  A Chief Programmer,
  Programmers,
  Backup Programmers
  A Programming Librarian
It is a centralized automatic structure in which all information passes through the chief programmer.
The chief programmer breaks down the task into small tasks and assigns them to the programmers and team members.
After the completion of each task, he verifies and integrates the work products.

## Slide 18: Chief Programmer Team Structure
Chief programmer
Back-up programmer
Programmers
Librarian
(a) Structure
(b) Communication path
Figure 4.2: Chief programmer team structure

## Slide 19: Hierarchical Team Structure
  Hierarchical Team Structure Consists of:
  Programmers
  Database Manager
  Network Administrators
  Testers and so on
The project manager is responsible for handling the project activities.
There will be senior programmers or project leaders who report to the project manager.
The senior programmers or project leaders will then be responsible to the project team members.
The project manager will coordinate with the project leaders to solve the problems relating to the project.

## Slide 20: Hierarchical Team Structure
Project manager
(a) Structure
Junior programmers
Senior
programmers
(b) Communication path
Figure 4.3: Hierarchical team structure

## Slide 21: Egoless Team Structure
The egoless team structure is also known as the democratic team structure.
It does not enforce any formal team hierarchy
The manager provides the administrative leadership.
Leadership rotates among different team members at different times, which becomes the responsibility of the individual with the abilities that are currently needed.
The democratic organization structure leads to higher morale and job satisfaction.
Consequently, it suffers from less manpower turnover.
People are in different knowledge areas and have different experience levels.
Here, everybody can communicate with everybody.

## Slide 22: Egoless Team Structure
(a) Structure
(b) Communication path
Figure 4.4: Egoless team structure

## Slide 23: Project Organization
There are several methods for allocating tasks to a team in an organization.
Typical structures are
  Project Format,
  Functional Format
  Matrix Format

## Slide 24: Project Format
The project development staff members are divided based on the project for which they work.
Each project has its own team and all the necessary resources.
The project team is assigned to start and finish the project.
It will be responsible for planning, requirement analysis, design, development, testing, deployment, and maintenance.
The project manager has the decision-making authority. The longevity of the team depends on the project duration.

## Slide 25: Project Format
Top management
Project
team 1
Project
team 2
Project
team n
. . .
Figure 4.5: Project format

## Slide 26: Functional Format
Teams are made on the basis of functional competency to which they belong.
Different teams perform different tasks of the project and the work products pass from team to team till the completion of the project.
For example, requirement analysis will be performed by the requirement team, design by the design team, and so on.

## Slide 27: Functional Format
Top management
Planning
Analysis
Design
Coding
Testing
Deployment
Maintenance
Functional groups
Project progress
Project team 1
Project team 2
Project team n
.
.
.
Figure 4.6: Functional format

## Slide 28: Matrix Format
It is a multidimensional structure which takes the best of the project format and the functional format.
The functional structure is designed for each project and it then proceeds in the project format.
Each development project is assigned to a project manager.
The project manager participates in most of the activities of product development.
People with similar specialization are pooled for work assignments.
Each specialist may have to work under several managers to perform his job.

## Slide 29: Matrix Format
Top management
Analysis
Design
Coding
Testing
Sub projects
Sub projects
Sub projects
Sub projects
Product manager 1
Product manager 2
Product manager n
Maintenance
Sub projects
Figure 4.7: Matrix format

## Slide 30: Project Manager
Is the person who has the overall responsibility for the successful planning, execution, monitoring, control, and closure of a project.
The project manager is responsible for making decisions, handling risks, and minimizing uncertainty in product development.
Project managers use project management software to organize their tasks and workforce.
Project manager is the one who tackles all the project-related issues at both development and customer site.
During project management, project manager coordinates and communicates with upper-level managers and lower-level engineers working on the project.

## Slide 31: Project Manager’s Activities
Defining project scope, goals, and deliverables that support the business goals
Project planning and sequencing
Planning resources and budget
Identifying and resolving the issues and conflicts within the project team
Developing schedules, project timelines, and milestones
Time and cost estimation
Developing and delivering proposals, documentation, and presentations
Identifying and resolving risks
Monitoring and reporting progress reports
Team leadership to coach, mentor, motivate, and supervise the stakeholders
Strategic planning and influencing
Business relationships for project success
Performing scalability, interoperability, and portability analysis
Controlling quality and defining parameters to achieve a quality product
Conducting project postmortems and preparing a recommendations report in order to identify the successful and unsuccessful project elements
Developing best practices and tools for project execution and management
Managing the client relationship

## Slide 32: Project Manager’s Roles and Skills
Role
  Leader
  Manager
  Facilitator
  Mentor
Skills
  Personal Skills
  Technical Skills
  Managerial Skills
  Adoptive Skills

## Slide 33: Project Life Cycle
As software development life cycle is meant for product development process, the project life cycle is designated for project management process.
The project management process concentrates on planning and managing a series of activities that need to be accomplished within a specific time and a budget.
A project life cycle or project management process is a collection of project phases which are necessary for accomplishing project objectives or goals.
The Project Management Book of Knowledge (PMBOK), there are five phases in project life cycle; namely, initiating, planning, executing, monitoring and controlling, and closing.
These phases are called process groups.
Each of the five project management process groups is characterized by the completion of a certain task in the project.

## Slide 34: Project Life Cycle
Project initiation
Project planning
Project execution
Project monitoring and control
Project closing
Work the plan
Track and review progress
Verified plan and deliverables
Project success and review
Project life cycle
Project definition
Detailed planning

## Slide 35: Project Initiation
Project is initiated by defining its purpose and scope, the justification for initiating it, and the solution to be implemented.
Once the project is confirmed, a project team is formally introduced that will work on the client's project.
A project plan is developed and presented in a document called project charter that defines the critical aspects of the project.
This project plan focuses on the identification of stakeholders, assumptions, feasibility report, contingencies, and risks.
Business objectives are set with minor and major milestones and success criteria for the project.
A project manager (PM) is assigned to monitor and supervise the project.
A team leader (TL) is appointed under the PM, who is a fully dedicated to the project development.
The TL is responsible for the day to day activities and timeline keeping of the project, for technical supervision, and for providing guidance to his team members.

## Slide 36: Project Planning
The planning phase is considered the most important phase in the project life cycle.
A more detailed project plan with resource requirements, financial issues, quality parameters, and acceptance criteria is defined.
This phase minimizes the time, cost, confusion, and rework during the execution of the project.
It defines the project activities to be performed, the products that will be produced, and how these activities will be carried out and managed.
This phase also defines the major tasks.
During planning, the major activities are more accurate cost and schedule estimates, identifying milestones, finalizing project sponsor, project staffing, quality control plan, risk management plan, and so on.

## Slide 37: Project Execution
In this phase, the deliverables are physically built and presented to the customer for acceptance.
Project management processes are undertaken to monitor and control the construction of deliverables in the project.
These processes include time, cost, quality, change, risks issues, suppliers, customers, and communication management.
Once all the deliverables have been produced and the customer has accepted the final solution, the project is ready for closure.
The executing process coordinates people and other resources to execute the project plan and produces the product, services, or results of the project or any phase.

## Slide 38: Monitoring and control
It includes measuring and monitoring progress on a regular basis to ensure that the project team and its activities are moving in the right direction to achieve the project objectives.
In general, earned value method is used to assess the progress, which tells the project manager how far ahead or behind schedule, and above or below cost, the project is relative to its planned schedule and cost at that point in time.
Corrective actions can be taken when project teams do not perform and progress against the plan.
This process monitors and controls the time, cost, quality, change, risks issues, suppliers, customers, and communication management.
Once all the deliverables have been produced and the customer has accepted the final solution, the project is ready for closure.

## Slide 39: Project Closure
The closing process is performed after the development of a product.
The project closure phase puts emphasis on releasing the final deliverables to the customer, handing over the project documentation to the business, terminating supplier contracts, releasing project resources, and communicating the closure of the project for all stakeholders.
The organization records the lessons learned in the project, which will help the future project teams.
This phase is also called post-mortem analysis.

## Slide 40: Project v/s Product Life Cycle
Project life cycle and product life cycle both are separate processes used in every organization.
Project is executed to produce a product and product is the outcome of a project.
The product life cycle starts with a business plan with several ideas or features to be incorporated in the software product.
Software product is then developed and installed in customer site for operation.
During its operational life, it goes through maintenance activities and finally it is reengineered on modern platform.
The project life cycle goes through a series of phases to develop the product.
Project life cycle defines the tasks to be accomplished in each phase and a team is responsible for each phase defined.

## Slide 41: Project v/s Product Life Cycle
Initiating
Planning
Executing
Closing
Development process
Project life cycle
Product life cycle
Concept
Product development
Operation and maintenance
Retirement
Task
Control
Progress and monitoring
Figure 4.9: Relationship between project life cycle and product life cycle

## Slide 42: Software Configuration Management
Software configuration management is concerned with identification, tracking, and change of control of software configuration.
Software configuration management (SCM) or configuration management (CM) is the discipline of identifying the configuration of a system at any time for the purpose of systematically controlling changes to the configuration throughout the system life cycle.
The purpose of CM is to establish and maintain the integrity of a software product throughout software the development life cycle.
The CM process improves product visibility, product protection, product control, customer confidence, and team communication.
A systematic CM process reduces rework, confusions, and project risks

## Slide 43: Software Configuration Management
The project management process provides a systematic CM plan and monitors the status of the SCM process.
The configuration management officer (CMO) implements and maintains the CM process according to the CM plan.
The CMO coordinates, supports, and performs the CM activities and reports to the project manager.
The Configuration Control Board (CCB) approves and disapproves the changes to be performed in the product.
The CCB consists of technical and administrative representatives for configuration planning and execution.
The approved changes are performed through the development process.

## Slide 44: Software Configuration Management
Configuration management process
Project management process
Product development process
Figure 4.10: Software configuration management process
Planning data
CM plan
Status reports and audits results
Work products,
change requests
Approved change requests, controlled work products

## Slide 45: Software Configuration Management
The CM process consists of the following four activities
  Configuration identification
  Configuration change control
  Configuration version control
  Configuration auditing
Configuration identification
Configuration change control
Configuration version control
Configuration audits
Figure 4.11: Configuration management activities

## Slide 46: Configuration Identification
A software configuration item (SCI) or configuration item (CI) is a work product that is designated for configuration management.
The work products in SCI may include plans, process descriptions, requirements, design data and models, product specifications, source codes, compilers, product data files, etc.
The status of the CIs at a given point in time is called baseline.
Each new baseline is the sum total of an older baseline plus a series of approved changes done on the CI.
A baseline together with all approved changes to the baseline represents the current configuration.

## Slide 47: Configuration Change Control
The activities of change control (CC) are to identify what changes to make, the authority for approving changes, and support for the implementation of those changes.
A change request (CR) for changes to software configuration items may be originated by anyone at any point in the software life cycle and may include a suggested solution and requested priority.
The CRs are usually recorded on the software change request (SCR) form.
Once an SCR is received, a technical evaluation is performed to determine the extent of modifications that would be necessary should the change request be accepted.
An established authority, Configuration Control Board (CCB), will evaluate the technical and managerial aspects of the change request and accept, modify, reject, or defer the proposed change.

## Slide 48: Configuration version control
The configuration version control records and reports the information needed for effective management of the software configuration.
Version control is the book-keeping process of each release for CIs.
There are various automated tools such as source code control system (SCCS), revision control system (RCS), etc., which are used for version management.
Version management involves tracking what is there in each version of software and the changes that lead to this version.
  It keeps a record of all the changes made to the previous baseline to reach the new baseline, known as deltas. Each delta is a list of changed lines.
A software release is a version of a software that is delivered to customer for use.

## Slide 49: Configuration version control
1
V1.0
V1.1
V1.2
V1.3
2
V2.1
V2.2
V2.3
Version 1
Version 2
Release 1
Pre-release
2
V2.2
V2.3
Release 2
Release 3
Version 3
Delta
Figure 4.12 Example Configuration version control and release
Features

## Slide 50: Configuration Auditing
Configuration auditing determines the extent to which an item satisfies the required functionalities.
Configuration audit is performed to evaluate the conformance of software products and processes to applicable regulations, standards, guidelines, plans, and procedures.
Auditing is performed according to a well-defined process consisting of various auditor roles and responsibilities.
Expertise of people is required and some automated tools also support the planning and conduct of an audit process.

## Slide 51: Risk Management
Risk is an unfavorable situation that may lead to an undesirable outcome.
Potential problems or losses are also called risks. Risk may include product estimation, business issues, customer, process, technology, development environment, and project planning.
Risk management is a proactive approach for minimizing the uncertainty and potential problems associated with a project by providing insights to support informed decision making.
It is an ongoing activity from the initiation to the retirement of a software product.

## Slide 52: Risk Management
Software risk management is necessary for the following reasons:
  To reduce the rework caused by missing, erroneous, or ambiguous requirements, design, or code, which typically consumes 40–50% of the total cost of software development
  To avoid software project disasters, including overrun of budgets and schedules, defect-ridden software products, and operational failures
  To stimulate a win-win software solution where the customer receives the product they need and the vendor makes the profits they expect.
  To keep provision for the detection and prevention mechanisms of risks.

## Slide 53: Risk Categories
Risks basically threaten the project, product, and hence the business.
There are basically three categories of risk occurrence:
  Project Risks
  Products Risks
  Business Risks

## Slide 54: Risk Management Activities
Some risks have great effect and some risks may be tolerated.
Risks must be analyzed to find their potential and remedial actions.
The risk management process includes the following activities:
  Risk Identification
  Risk Analysis and evaluation
  Risk Planning
  Risk Monitoring and Control

## Slide 55: Risk Management Activities
Risk identification
Risk analysis and evaluation
Risk planning
Risk monitoring
and control
Risk influences
Potential risks
Risk resolution plan
Risk assessment
Figure 4.11: Risk Management Process

## Slide 56: Risk Identification
Potential risks are identified with their consequences, effects, sources, root causes, and categories.
The output of this activity is a list of project-specific risks that have the potential of compromising the project's success.
There are various types of risks that may arise.
  Requirements Risks
  Technology Risks
  Organizational Risks
  Tools Risks
  Human Resources Risks
  Estimation Risks and so on.

## Slide 57: Risk Identification Techniques
Brainstorming is a preferred technique because of its flexibility and capability of generating a wide and diverse range of risks.
Risk identification is performed on the basis of historical data, theoretical analysis, empirical data and analysis, informed opinions of the project team and other experts, and the concerns of stakeholders.
Other techniques are:
  Interviewing
  Reporting
  Decomposition
  Assumption analysis
  Critical Path Analysis
  Utilization of Risk Taxonomies

## Slide 58: Risk Analysis and Evaluation
Each risk is analyzed independently by examining the identified risk and assessing its impact, probability, risk exposure, and seriousness.
The list of risks is then grouped and prioritized/ranked based on the results of risk analysis.
Risk prioritization helps in resource allocation and management.
  RE = Probability (UO) x Loss (UO), where RE is risk exposure and UO is unexpected outcome.

## Slide 59: Examples of Risks and their analysis
Risk | Effect | Probability | Impact
Unrealistic schedule and budget estimates | Project and business | High | Serious
Shortage of budget due to organizational financial crisis | Project and business | Low | Catastrophic
Non-conformance to meet requirements | Business | Low | Catastrophic
Experienced and skilled staff turnover before project completion | Project | High | Catastrophic
Lack of required training for staff | Project | Moderate | Tolerable
Gold plating by staff | Project and product | Low | Tolerable
Difficulty in recruiting experienced or required skilled staff | Project | High | Serious
Organizational changes at management level | Project and business | Moderate | Serious
Technology changed during development | Business | Moderate | Serious
Inability to integrate or underperformance of software tools | Product | High | Tolerable
Lack of sufficient reuse than anticipated | Project | High | Serious
Repairing reusable components before reuse | Product and project | Low | Serious
Customer requirements changed | Product and project | High | Serious
Insufficient code generated by code generation tolls as anticipated | Product | Moderate | Negligible
Size of software underestimated | Project | High | Tolerable
Underperformance of database system | Product | Moderate | Serious
Competitive product is launched before system is developed | Business | High | Serious

## Slide 60: Risk Planning
Once the risks are identified and prioritized, an appropriate risk management plan is developed for modifying the risks.
General risk management strategies are
  Risk Avoidance
  Risk Minimization
  Risk Acceptance
  Risk Transfer

## Slide 61: Risk Monitoring and Control
Risk monitoring and control ensures new risks are detected and managed.
Risk action plans are implemented to reduce the impact of risks.
Policies and standards compliances are regularly carried out and the standard performance is reviewed to identify the opportunities for improvement.
The monitoring process provides assurance that appropriate controls have been taken for the organization’s activities and that the procedures are in place.
If needed, changes are made in the organizational environment to cope with risks.